## Slide 1
BeforeYouSign
Module Finalization & Implementation Plan
Detailed Module Breakdown & Task Distribution
Presented by:
Srinivas Jangiti
srinivasajangiti@gmail.com | +91 8767505121
Presentation Date: February 5-7, 2026

## Slide 2
Project Module Overview
8 Core Modules | 42 Sub-modules | 156 Features
1
User Management
18 Features
2
Contract Processing
24 Features
3
AI Analysis Engine
22 Features
4
Document Generation
16 Features
5
Collaboration & Sharing
14 Features
6
Lawyer Marketplace
19 Features
7
Payment & Billing
21 Features
8
Admin & Analytics
22 Features

## Slide 3
Module 1: User Management
Authentication
Email/Password Login
OAuth Integration (Google, LinkedIn)
JWT Token Management
Session Handling
Password Reset Flow
Email Verification
User Profile
Profile CRUD Operations
Avatar Upload
Subscription Management
Preference Settings
Usage Statistics Dashboard
Access Control
Role-Based Permissions
Feature Flags
API Rate Limiting
Account Suspension/Deactivation
Audit Logging

## Slide 4
Module 2: Contract Processing
Document Upload
Multi-format Support (PDF, DOCX, TXT)
Drag-and-Drop Interface
Bulk Upload
File Validation
Virus Scanning
Cloud Storage Integration
Text Extraction
OCR for Scanned Documents
Layout Preservation
Table Detection
Metadata Extraction
Language Detection
Document Management
Version Control
Document Categories
Tagging System
Search & Filter
Archive/Delete
Download in Multiple Formats
Contract Parsing
Clause Segmentation
Party Identification
Date Extraction
Term Identification
Obligation Extraction

## Slide 5
Module 3: AI Analysis Engine
⚠️ Risk Detection
IP Transfer Identification
Unlimited Liability Clauses
Auto-renewal Detection
Penalty Clause Analysis
Non-compete Clauses
Termination Rights
📝 Plain Language Translation
Legalese to Plain English
Context-aware Simplification
Multi-language Support
Reading Level Analysis
Summary Generation
🤝 Negotiation Assistant
Counter-proposal Generation
Market Benchmarking
Clause Alternatives
Risk Mitigation Suggestions
Negotiation Strategy
🎯 ML Risk Predictor
Dispute Probability
Historical Analysis
Pattern Recognition
Risk Scoring (0-100)
Confidence Intervals

## Slide 6
Module 4: Document Generation
AI Drafting
Voice-to-Contract
Template-based Generation
Clause Library (5000+)
Custom Clause Creation
Smart Suggestions
Template Builder
Visual Editor
Conditional Logic
Variable Insertion
Template Versioning
Preview Mode
Template Library
Pre-built Templates
Industry-specific Templates
Template Customization
Template Sharing
Template Categories
Export & Download
PDF Generation
DOCX Export
E-signature Integration
Watermarking
Bulk Export
Version Control
Change Tracking
Compare Versions
Restore Previous
Version History
Diff Viewer

## Slide 7
Modules 5-8: Supporting Systems
Module 5: Collaboration & Sharing
Team Workspaces
Real-time Collaboration
Comment & Annotation
Permission Management
Activity Feed
Notification System
Share via Link
Export Shared Reports
Module 6: Lawyer Marketplace
Lawyer Profiles
Specialization Filter
Rating & Reviews
Availability Calendar
Booking System
Video Consultation
Document Sharing
Payment Integration
Module 7: Payment & Billing
Subscription Plans
Stripe Integration
Invoice Generation
Payment History
Refund Management
Usage-based Billing
Coupon System
Tax Calculation
Module 8: Admin & Analytics
User Management Dashboard
System Analytics
Revenue Reports
Usage Metrics
Error Monitoring
Content Moderation
Configuration Panel
Audit Logs

## Slide 8
Implementation Timeline
4-Phase Development Approach (8 Months)
Phase 1
Jan-Feb 2026
Module 1: User Management
Module 2: Contract Processing
User authentication & profiles
Document upload & parsing
In Progress
Phase 2
Mar-Apr 2026
Module 3: AI Analysis
Module 4: Document Generation
AI risk detection
Contract drafting tools
Planned
Phase 3
May-Jun 2026
Module 5: Collaboration
Module 6: Lawyer Marketplace
Team features
Lawyer booking system
Planned
Phase 4
Jul-Aug 2026
Module 7: Payment
Module 8: Admin & Analytics
Billing system
Analytics dashboard
Planned

## Slide 9
Task Distribution & Team Structure
Frontend Team
3 Developers
Modules:
• User Interface
• Contract Upload UI
• Analysis Dashboard
• Template Builder
Tech: Next.js, TypeScript, Tailwind
Backend Team
3 Developers
Modules:
• API Development
• Document Processing
• Database Design
• Authentication
Tech: Node.js, Express, PostgreSQL
AI/ML Team
2 Specialists
Modules:
• AI Analysis Engine
• Risk Detection
• NLP Processing
• ML Model Training
Tech: Python, TensorFlow, OpenAI
DevOps Team
1 Engineer
Modules:
• CI/CD Pipeline
• Cloud Infrastructure
• Monitoring
• Security
Tech: AWS, Docker, GitHub Actions
QA Team
2 Testers
Modules:
• Test Automation
• Manual Testing
• Performance Testing
• Security Audit
Tech: Jest, Cypress, Selenium

## Slide 10
Development Methodology
Agile Scrum Framework with 2-Week Sprints
Sprint Planning
2 hours
Define sprint goals
Task breakdown
Effort estimation
Assignment
Development
9 days
Code implementation
Unit testing
Code reviews
Daily standups
Testing & QA
2 days
Integration testing
Bug fixing
Performance testing
Security review
Sprint Review
1 day
Demo to stakeholders
Gather feedback
Update backlog
Deploy to staging
Continuous Integration & Deployment

## Slide 11
Quality Assurance Strategy
Unit Testing
80%+ Coverage
Tools: Jest, React Testing Library, Mocha
TDD Approach
Mock External APIs
Isolated Tests
Automated Runs
Integration Testing
Critical Paths
Tools: Supertest, Cypress, Postman
API Testing
Database Integration
Service Communication
End-to-End Flows
Performance Testing
Load & Stress
Tools: Artillery, k6, Lighthouse
Load Testing
Stress Testing
Response Time Monitoring
Resource Optimization
Security Testing
Vulnerability Scan
Tools: OWASP ZAP, Snyk, SonarQube
Penetration Testing
Dependency Scanning
Code Quality
Security Audits

## Slide 12
Risk Management & Mitigation
AI Model Accuracy
High
Continuous training, Human validation loop, Confidence thresholds
AI Team
Data Security Breach
Critical
End-to-end encryption, Regular audits, Compliance monitoring
Security Team
Scalability Issues
Medium
Load testing, Auto-scaling, CDN implementation
DevOps Team
Third-party API Failures
Medium
Fallback mechanisms, Rate limiting, Circuit breakers
Backend Team
Timeline Delays
Medium
Buffer time, Parallel development, Regular reviews
Project Manager
User Adoption
High
User research, Beta testing, Feedback loops
Product Team
Risk
Impact
Mitigation Strategy
Owner

## Slide 13
Success Metrics & KPIs
Development KPIs
📊
Code Coverage
Target: ≥ 80%
✅
Build Success Rate
Target: ≥ 95%
🚀
Deployment Frequency
Target: 2x/week
⏱️
Mean Time to Recovery
Target: < 1 hour
Product KPIs
🎯
AI Accuracy
Target: ≥ 90%
⚡
Analysis Time
Target: < 30s
⭐
User Satisfaction
Target: ≥ 4.5/5
📈
Feature Adoption
Target: ≥ 60%
Business KPIs
👥
User Growth Rate
Target: 20%/month
💰
Revenue per User
Target: $15/month
📉
Churn Rate
Target: < 5%
💯
NPS Score
Target: ≥ 50

## Slide 14
Module Finalization Complete
Ready for Agile Implementation
✓ 8 Core Modules Defined
✓ 156 Features Documented
✓ 4-Phase Implementation Plan
✓ Team Structure Finalized
Next Step: Sprint 1 Kickoff - February 10, 2026
Srinivas Jangiti | srinivasajangiti@gmail.com | +91 8767505121